# AI Planet — Reimbursement Take‑Home

Autonomous Build Plan + Antigravity Master Prompt | Overnight execution plan

Objective: Give an AI coding agent enough context, architecture, constraints, prompts, validation rules, testing gates, and delivery instructions to build the entire prototype autonomously while Shane sleeps.

# 1. Source of truth

PROBLEM_STATEMENT.md — explicitly says the pack is the specification and that stack, screens, database, and architecture are our decisions.

expense_policy.md — source of truth for approval thresholds, entitlements, non-reimbursables, proof requirements, duplicate handling, settlement timing, and payment runs.

Travel_Expense_Forms_Template.xlsx — source of truth for the current travel-request and settlement structure and summary calculations.

employee_master.csv — source of truth for employees, reporting relationships, departments, cost centres, and roles.

15 sample emails + 2 receipt images — source data showing one realistic trip, including company-paid travel, employee-paid expenses, duplicates, failed payment, colleague expense, hotel line items, and business entertainment.

Reference video transcript/screenshots — demonstrates the intended mental model: employee request → business approval → settlement → finance verification/payment, but explicitly says a smaller prototype is acceptable.

# 2. What the evaluator is actually testing

Can we understand an underspecified business process without waiting for clarification?

Can we make sensible architectural and product decisions?

Can we enforce role-based workflows and business rules?

Can we build a small end-to-end system instead of a large incomplete one?

Can we review AI-generated code critically, test it, and explain it?

Can we clearly document assumptions, omissions, and failure points?

# 3. Non-negotiable strategy

Do not recreate the reference product. Build a focused reimbursement workflow that demonstrates the same reasoning. The target is a reliable prototype, not an enterprise expense platform.

# 4. Overnight execution rule

Backend/data model first; frontend second; integration/testing third; polish last.

The agent must inspect the existing repository before changing anything.

The agent must keep the project runnable after every phase.

The agent must run type checks, lint/build/tests where available after each major phase.

The agent must not introduce unnecessary dependencies or architectural rewrites.

If an ambiguity is non-blocking, make a reasonable assumption and document it instead of stopping.

If an assumption affects security, money calculation, or workflow correctness, stop only long enough to choose the safest deterministic behavior and document it.

# Page 2 — Requirements & Scope

Translate the source pack into an implementation contract

# 1. Core problem

Business problem: Employees currently reconstruct travel expenses manually from approval emails, booking confirmations, receipts, and bills. The application should reduce manual entry, reduce errors, make approval state visible, and reduce Finance follow-ups.

# 2. Minimum viable workflow

EMPLOYEE

Create Travel Request

↓

Reporting Manager Approval

↓

Higher approvals when threshold requires them

↓

Trip / settlement

↓

Employee enters expense lines + proof

↓

Policy engine calculates eligible / disallowed

↓

FINANCE / ADMIN

Verify claim

↓

Payment / recovery outcome

# 3. Required roles

| Role | Can do | Cannot do | Primary screens |
| --- | --- | --- | --- |
| Employee | Create/view own requests; add expenses; submit settlement; respond to returns | Approve own/others; process payment; edit policy | Dashboard, Request, Settlement, Claim Detail |
| Manager / HOD / HODiv / MD | Approve, reject, return assigned claims | Approve own claim; skip required higher level | Approvals, Claim Detail |
| Finance / Admin | Verify claims; view policy exceptions; release payment; audit | Bypass workflow silently | Finance Queue, Claim Detail, Dashboard |

# 4. Scope we WILL build

Demo authentication with seeded users from employee_master.csv.

RBAC enforced on the server, not only by hiding UI.

Travel Request creation and submission.

Dynamic approval chain based on estimated/claimed value and travel type.

Manager/HOD/HODiv/MD approval, rejection, and return-with-remarks.

Settlement creation against the same Travel Request ID.

Expense line entry with proof reference/upload.

Central policy evaluation for lodging, meals, local conveyance, business entertainment, and non-reimbursables.

Duplicate-expense detection using bill/merchant/date/amount heuristics.

Employee-vs-company paid handling.

Advance adjustment and payable/recoverable calculation.

Finance verification and payment/recovery status.

Audit-friendly timeline/status history.

Seeded sample trip so the evaluator can immediately demonstrate the workflow.

# 5. Scope we WILL NOT build

Real Gmail ingestion.

OCR/LLM receipt extraction.

Real banking/payment integration.

A six-stage configurable workflow-builder UI.

Enterprise SSO.

Production notification infrastructure.

ML-based duplicate detection.

Full travel-booking integration.

Complex admin policy designer.

Pixel-perfect recreation of the reference demo.

# Page 3 — Business Rules

Centralize money and workflow logic; do not scatter rules across UI components

# 1. Approval matrix

| Estimated / claimed value | Required business approvals |
| --- | --- |
| ≤ ₹25,000 | Reporting Manager |
| ₹25,001–₹75,000 | Reporting Manager → Head of Department |
| ₹75,001–₹2,00,000 | Reporting Manager → Head of Department → Head of Division |
| > ₹2,00,000 or international | Reporting Manager → Head of Department → Head of Division → MD/CEO |
| Every claim | Finance verification after business approvals |

# 2. Approval edge cases

Approver cannot approve their own claim.

If claimant is the Reporting Manager for a level, skip that level and route to the next required level.

Approvers may return with remarks; returned claims go back to the employee for correction and resubmission against the same Travel Request ID.

Rejected claims are terminal for the current request unless the product explicitly supports resubmission as a new version; do not silently reopen them.

Every decision should create an audit event.

# 3. Advance rules

Advance may be up to 60% of estimated employee-borne cost.

Advance is adjusted against the final settlement.

If final claim < advance, amount recoverable from employee = advance − net reimbursable claim.

Payable and recoverable must be mutually exclusive.

# 4. Expense policy rules

| Policy area | Rule |
| --- | --- |
| Lodging | Tier 1 room tariff ≤ ₹6,000/night; Tier 2 ≤ ₹4,000; Tier 3/other ≤ ₹2,800. Taxes on room tariff are fully reimbursable. Excess tariff is disallowed, not silently removed. |
| Air travel | Domestic economy; centrally booked and company-paid; employee does not claim it. |
| Meals | Tier 1 ₹1,500/full day; Tier 2/below ₹1,000/full day. Actuals up to limit. Bills required above ₹500. |
| Local conveyance | Actuals against receipt; airport transfers covered. |
| Business entertainment | Separate category. Attendees + organisation required. HOD prior approval required when > ₹2,000. |
| Non-reimbursable | Laundry, minibar, in-room entertainment, spa, gym, personal phone/data, fines/penalties, independent insurance, and expenses incurred by someone other than claimant. |

# 5. Submission / proof / payment

Settlement must be submitted within 7 calendar days of return.

Every claim line requires a supporting proof reference.

Duplicate submission is a policy breach; reconcile by bill number, date, amount, merchant where available.

Finance payment runs occur on the 10th and 25th of each month. Prototype may model payment status rather than real transfer.

# Page 4 — Sample Trip & Seed Data

Use the supplied trip as the golden-path demonstration

# 1. Employee hierarchy

Chaitanya Reddy (NX-4471) — Employee / Manager - Key Accounts

↓ Reporting Manager

Suresh Iyer (NX-2210) — Deputy General Manager

↓

Meera Krishnan (NX-1108) — Head of Department - Sales

↓

Arvind Rao (NX-1002) — Head of Division - Commercial

↓

Nandita Shah (NX-1000) — Managing Director

Finance:

Ravi Menon (NX-3305) — Finance Shared Services

Kavitha Balan (NX-3300) — Controller

# 2. Golden-path travel request

| Field | Seed value |
| --- | --- |
| Employee | Chaitanya Reddy / NX-4471 |
| Destination | Bengaluru / Vertex Technologies |
| Dates | 16-Jun-2026 to 20-Jun-2026 |
| Purpose | Customer meeting + site visit |
| Category | Domestic – Tier 1 |
| Mode | Flight |
| Estimated spend | ₹48,000 |
| Advance requested | ₹20,000 |
| Cost centre | CE110 |

# 3. Sample evidence to seed

Flight: company-paid; total booking around ₹10,556; should be memo/audit data, not employee reimbursement.

Hotel: 3 nights at ₹5,750 room tariff/night; invoice total ₹21,504 including taxes and non-reimbursable line items.

Uber: ₹1,415.02 airport transfer; employee paid.

Uber: ₹743 airport-to-hotel; employee paid.

Uber: ₹172 Vertex → hotel; a failed-payment message is followed by a successful ₹172 receipt.

Same ₹172 Uber receipt appears again as a forwarded/resend email — should be flagged as a duplicate candidate.

Return Uber: ₹1,229.02; employee paid.

Dinner: ₹2,255 for four people from Vertex procurement team — business entertainment, not ordinary meal allowance.

Deepa Nair's ₹640 Uber is explicitly someone else's expense and must be rejected/flagged.

Promotional MakeMyTrip email is irrelevant noise and should not become an expense.

# 4. Hotel calculation example

Room charges:        ₹17,250

Taxes:                 ₹2,304

Laundry:                 ₹450  → disallowed

Mini bar:               ₹380  → disallowed

In-room dining:       ₹1,120  → disallowed

------------------------------------------------

Invoice total:        ₹21,504

Disallowed:            ₹1,950

Eligible from folio:  ₹19,554

Important: The implementation should preserve the original line items and show the disallowed amount with reasons; it must not silently drop them.

# Page 5 — Architecture & Repository Structure

Keep the codebase boring, modular, testable, and easy to explain

# 1. Recommended stack

Next.js + TypeScript — single full-stack application to minimize operational overhead.

Tailwind CSS + shadcn/ui — fast, consistent UI.

PostgreSQL — relational model fits approvals, claims, expenses, audit history.

Prisma ORM — explicit schema and migrations.

Zod — request and domain validation.

React Hook Form — form handling.

Vitest/Jest + integration tests as appropriate — business-rule coverage.

Vercel/Neon or another simple deployment pair only if deployment is straightforward; local one-command run remains mandatory.

# 2. Target repository

app/

(auth)/

login/

dashboard/

requests/

requests/[id]/

settlements/[id]/

approvals/

finance/

admin/

api/

components/

ui/

forms/

workflow/

expenses/

approvals/

lib/

auth/

db/

policy/

workflow/

permissions/

validation/

calculations/

audit/

prisma/

schema.prisma

seed.ts

tests/

unit/

integration/

e2e/

public/

receipts/

scripts/

seed-demo.ts

README.md

DESIGN_NOTE.md

# 3. Architectural boundaries

UI components display state and collect input; they should not own business policy.

API/server actions authorize the user, validate input, call domain services, and persist results.

Policy service decides eligibility/disallowed amounts.

Workflow service decides valid transitions and required approval levels.

Calculation service computes claim, disallowed, advance adjustment, payable/recoverable.

Audit service records material actions.

Database layer is isolated behind Prisma/repository helpers where useful.

# 4. Data model

User

TravelRequest

ApprovalStep

ApprovalAction / AuditEvent

Expense

ExpenseDocument

Payment

PolicyEvaluation (optional persisted snapshot)

Design principle: Store source values and evaluation results separately enough that Finance can understand why a number changed.

# Page 6 — Database, State Machine & APIs

The backbone Antigravity should implement before UI

# 1. Core entities

User:

id, employeeCode, name, email, role, designation, department,

costCentre, city, reportingManagerId

TravelRequest:

id, requestNumber, employeeId, destination, startDate, endDate,

purpose, category, mode, estimatedCost, employeeBorneEstimate,

advanceRequested, status, createdAt, updatedAt

ApprovalStep:

id, travelRequestId, sequence, role, approverId, status,

remarks, decidedAt

Expense:

id, travelRequestId, date, category, merchant, description,

amount, paidBy, proofRef, status, eligibleAmount,

disallowedAmount, validationReasons

Payment:

id, travelRequestId, amount, type(PAYABLE|RECOVERY),

status, processedAt, reference

AuditEvent:

id, travelRequestId, actorId, action, fromStatus, toStatus,

metadataJson, createdAt

# 2. State machine

DRAFT

└─ submit → SUBMITTED

└─ route → PENDING_APPROVAL

├─ approve → NEXT_APPROVAL / FINANCE_REVIEW

├─ return → RETURNED

└─ reject → REJECTED

RETURNED

└─ employee resubmits → PENDING_APPROVAL

FINANCE_REVIEW

├─ verify → PAYMENT_PENDING

└─ return → RETURNED

PAYMENT_PENDING

└─ release → PAID or RECOVERY_DUE

PAID / RECOVERY_DUE = terminal demo states

# 3. API / server action contract

POST   /api/auth/demo-login

GET    /api/requests

POST   /api/requests

GET    /api/requests/:id

POST   /api/requests/:id/submit

POST   /api/requests/:id/approve

POST   /api/requests/:id/reject

POST   /api/requests/:id/return

POST   /api/requests/:id/resubmit

POST   /api/requests/:id/expenses

PATCH  /api/expenses/:id

POST   /api/expenses/:id/validate

POST   /api/requests/:id/settlement/submit

GET    /api/approvals

GET    /api/finance/queue

POST   /api/claims/:id/verify

POST   /api/claims/:id/payment

# 4. Security rules

Every mutating endpoint performs authentication and authorization server-side.

Employee can access only own requests/settlements.

Manager can act only on claims routed to them.

Finance can access finance queue and payment actions.

Never trust a client-supplied role, employeeId, approvalStepId, or eligible amount.

Eligible/disallowed totals must be calculated on the server from source expense values and policy rules.

Prevent invalid status transitions even if an API is called directly.

# Page 7 — Backend Build Phases

Antigravity executes these in order and validates each phase before continuing

## Phase 1 — Repository inspection + scaffold

Build: Inspect current repo; preserve useful files; initialize or adapt Next.js/TS; add DB/validation/test tooling; create env example; establish scripts.

Gate: Run install, typecheck, lint, build.

## Phase 2 — Prisma schema + migrations

Build: Implement User, TravelRequest, ApprovalStep, Expense, ExpenseDocument, Payment, AuditEvent. Add enums and constraints.

Gate: Run migration, generate client, seed database.

## Phase 3 — Seed + demo auth/RBAC

Build: Seed employee hierarchy and demo accounts. Implement session/role guard. Provide safe demo login.

Gate: Test each role cannot cross boundaries.

## Phase 4 — Workflow engine

Build: Implement approval matrix, skip-self rule, return/reject/approve transitions, resubmission, audit events.

Gate: Unit-test thresholds and edge cases.

## Phase 5 — Policy engine

Build: Implement lodging, meals, conveyance, business entertainment, non-reimbursables, proof requirement, duplicate candidate detection.

Gate: Create deterministic unit tests for every policy rule.

## Phase 6 — Settlement calculations

Build: Compute employee-paid claim, company-paid memo total, disallowed total, net reimbursable, advance adjustment, payable/recoverable.

Gate: Test exact arithmetic with sample trip.

## Phase 7 — Finance workflow

Build: Finance queue, verification, return, payment/recovery state, audit trail.

Gate: Test finance cannot bypass business approvals.

# Backend implementation prompt

You are now in BACKEND MODE.

Implement Phases 1–7 from the attached execution plan.

Do not start with UI.

Rules:

1. Inspect the repository first.

2. Preserve existing useful code and conventions.

3. Implement the database schema and migrations before business APIs.

4. Centralize approval, policy, calculation, permission, and state-transition logic.

5. Seed the supplied employee hierarchy and the Chaitanya trip.

6. Use server-side authorization and server-side financial calculations.

7. Add unit/integration tests for thresholds, non-reimbursables,

duplicates, self-approval, return/resubmit, advance adjustment,

payable/recoverable, and proof requirements.

8. Run typecheck/lint/build/tests after each major phase.

9. Fix failures before proceeding.

10. Do not add speculative features.

At the end, leave the repository in a runnable state and write a short

IMPLEMENTATION_STATUS.md containing:

- completed phases

- commands run

- test results

- known issues

- any assumption you made

- exact command to start the backend/full app

# Page 8 — Frontend Build Phases

Build only after backend contracts and seeded data are stable

## Phase 8 — App shell + navigation

Role-aware navigation, top bar, sidebar, responsive layout, loading/error/empty states.

## Phase 9 — Employee dashboard

Cards for pending requests, approved requests, claim amount, advance, payable/recoverable; recent requests.

## Phase 10 — Travel request UX

Create/edit/submit request; show estimated employee-borne cost and advance validation; show approval path.

## Phase 11 — Manager approvals

Approval queue, filters, claim detail, approve/reject/return actions, mandatory remarks for return/reject.

## Phase 12 — Settlement UX

Expense entry, proof upload/reference, line-item policy evaluation, eligible/disallowed breakdown, duplicate warnings.

## Phase 13 — Finance/Admin

Finance queue, verification screen, payment/recovery action, audit timeline, policy exception visibility.

## Phase 14 — Demo data + polish

Preload the supplied trip; make the golden path obvious; add concise toasts, confirmation dialogs, and clear status badges.

# Frontend rules

Do not duplicate business calculations in React.

Use API responses as the source of truth.

Disable actions when the server says the action is invalid, but still enforce validity server-side.

Show why an expense is disallowed instead of just showing a red number.

Show status transitions as a simple timeline.

Use tables for queues and cards only where they improve scanning.

Keep the UI professional and restrained; no time-consuming animation.

Every destructive/financial action needs confirmation.

Show empty, loading, error, and success states.

Use seeded sample data so the reviewer can evaluate the product without manual setup.

# Frontend implementation prompt

You are now in FRONTEND MODE.

Build Phases 8–14 against the existing backend contracts.

Do not rewrite the backend to make the UI easier.

Requirements:

- Employee, Manager/HOD/HODiv/MD, and Finance/Admin views.

- Clear role-aware navigation.

- Travel request form and status timeline.

- Approval queue and claim detail.

- Settlement expense editor with policy evaluation.

- Eligible/disallowed/advance/payable/recoverable summary.

- Duplicate and policy warnings.

- Finance verification and payment/recovery workflow.

- Responsive desktop-first UI.

- Accessible labels, useful empty states, loading states, errors.

- Use existing components and API contracts where possible.

After implementation:

1. Run typecheck/lint/build/tests.

2. Fix all compile/runtime issues.

3. Verify every role's navigation and permissions.

4. Verify the golden-path seeded trip end to end.

5. Do not add unrelated features.

# Page 9 — Testing & Review Plan

This page is mandatory: the assignment explicitly evaluates how well the work is reviewed and tested

# 1. Unit tests — policy engine

Tier 1 hotel at ₹6,000/night → fully eligible tariff.

Tier 1 hotel at ₹6,500/night → ₹500 tariff excess disallowed for that night.

Taxes on room tariff → eligible.

Laundry/minibar/in-room dining → disallowed.

Tier 1 meals ≤ ₹1,500/day → eligible actuals.

Meal > ₹500 without proof → returned/invalid.

Local conveyance with receipt → eligible actuals.

Business entertainment > ₹2,000 without HOD prior approval → exception/return.

Expense paid by another person → disallowed.

Company-paid flight → memo only, not reimbursed.

Duplicate bill → policy warning/breach.

# 2. Unit tests — approval engine

₹25,000 → Reporting Manager only.

₹25,001 → Reporting Manager + HOD.

₹75,000 → Reporting Manager + HOD.

₹75,001 → Reporting Manager + HOD + HODiv.

₹2,00,000 → Reporting Manager + HOD + HODiv.

₹2,00,001 → + MD/CEO.

International → + MD/CEO regardless of amount.

Claimant cannot approve own claim.

If claimant is reporting manager for a level, skip that level.

Return requires remarks and allows resubmission against same Travel Request ID.

# 3. Integration tests

Employee creates → submits → manager sees it.

Manager approves → next approval appears.

Manager returns → employee sees returned status and remark.

Employee resubmits → workflow resumes correctly.

Finance cannot verify before required business approvals.

Payment cannot occur before finance verification.

Employee cannot access another employee's request by changing an ID in the URL/API.

Employee cannot call approval/payment endpoints successfully.

# 4. Golden-path manual test

1. Login as Chaitanya.

2. Open seeded Bengaluru trip.

3. Confirm request + ₹20,000 advance.

4. Login as Suresh → approve.

5. Login as Chaitanya → open settlement.

6. Add hotel invoice.

7. Add Uber expenses.

8. Add dinner as Business Entertainment.

9. Add Deepa's ₹640 → verify rejection/flag.

10. Add duplicate ₹172 → verify duplicate warning.

11. Submit settlement.

12. Login as Finance.

13. Verify policy exceptions and net amount.

14. Release payment OR show recovery if claim < advance.

15. Verify audit timeline.

# 5. Review questions before submission

Can I explain why every table exists?

Can I explain where approval thresholds live?

Can I explain how the server prevents tampering with eligible amounts?

Can I explain how duplicates are detected?

Can I explain why company-paid items are not reimbursed?

Can I explain how return/resubmit works?

Can I explain what I intentionally did not build and why?

Can I reproduce the golden path from a clean checkout?

# Page 10 — Autonomous Antigravity Master Prompt

Paste this after giving Antigravity access to the assignment files/repository

# MASTER PROMPT

ROLE

You are the lead engineer responsible for implementing the AI Planet take-home

Travel Expense Reimbursement prototype in this repository.

CONTEXT

The repository is accompanied by the supplied Nortex Industries assignment pack.

Treat the source pack as the specification. Important source files include:

- PROBLEM_STATEMENT.md

- expense_policy.md

- employee_master.csv

- Travel_Expense_Forms_Template.xlsx

- sample_emails/*

- receipts/*

MISSION

Build the complete working prototype end to end while I am away.

Prioritize correctness, architecture, role-based workflow, business-rule

enforcement, reviewability, and a clean demo over feature count.

IMPORTANT

The evaluator explicitly permits AI coding tools and evaluates critical thinking,

architecture, review, and testing. Therefore do not blindly generate code.

Use a small, coherent architecture and validate your own work continuously.

EXECUTION ORDER

A. Inspect repository and source pack.

B. Create/confirm architecture and file structure.

C. Implement backend/data model first.

D. Implement policy engine and workflow engine.

E. Implement seed/demo data and authentication/RBAC.

F. Implement settlement calculations.

G. Implement frontend against stable backend contracts.

H. Run tests and build.

I. Run an end-to-end golden-path verification.

J. Fix defects.

K. Prepare README and DESIGN_NOTE.md.

L. Leave the repository in a clean runnable state.

DO NOT

- build Gmail ingestion

- build OCR

- build real payment integration

- build a configurable six-step workflow editor

- add unnecessary microservices

- add speculative dependencies

- duplicate business logic in frontend

- trust client-provided financial totals or roles

- silently remove disallowed expenses

- bypass workflow rules to make the demo work

- stop after scaffolding

- leave known compile/test failures unresolved

BUSINESS REQUIREMENTS

Implement:

- Employee role

- Manager/HOD/HODiv/MD approval roles

- Finance role

- Travel Request

- dynamic approval matrix

- approve/reject/return/resubmit

- settlement

- expense lines

- proof requirement

- policy evaluation

- duplicate warning

- company-vs-employee paid

- advance adjustment

- payable/recoverable

- finance verification

- payment/recovery status

- audit timeline

APPROVAL MATRIX

<= 25,000: Reporting Manager

25,001–75,000: Reporting Manager + HOD

75,001–200,000: Reporting Manager + HOD + HODiv

> 200,000 OR international: + MD/CEO

Finance verification follows business approvals.

POLICY RULES

Tier 1 lodging room tariff: 6,000/night

Tier 2: 4,000/night

Tier 3/other: 2,800/night

Taxes on room tariff reimbursable.

Excess tariff is disallowed and visible.

Domestic air: economy, centrally booked/company paid, not employee reimbursement.

Meals: Tier 1 1,500/day; Tier 2/below 1,000/day.

Meals above 500 require bills.

Local conveyance: actuals with receipt.

Business entertainment: separate category; attendees/org required;

>2,000 requires prior HOD approval.

Never reimburse laundry, minibar, in-room entertainment, spa, gym,

personal phone/data, fines, independent travel insurance, or another person's expense.

Every claim line needs proof.

Duplicate bills are policy breaches.

Settlement due within 7 calendar days of return.

Advance <= 60% of estimated employee-borne cost.

If net claim < advance, calculate recovery.

DATA / GOLDEN PATH

Seed Chaitanya Reddy (NX-4471) with reporting chain:

Suresh Iyer → Meera Krishnan → Arvind Rao → Nandita Shah.

Seed the supplied Bengaluru trip and relevant evidence.

Preserve source values; do not hard-code calculated totals into UI.

ENGINEERING REQUIREMENTS

- TypeScript strict mode if compatible with repo.

- Centralized domain services.

- Server-side RBAC.

- Server-side policy and financial calculations.

- Zod or equivalent request validation.

- Prisma/PostgreSQL or the repository's already-established relational stack.

- Audit event for material workflow changes.

- Meaningful tests for business rules.

- One-command local startup documented.

- Environment variables documented in .env.example.

- No secrets committed.

AUTONOMY

You have permission to continue through all phases without waiting for me

when the next step is deterministic.

If a non-critical ambiguity exists, choose the simplest defensible behavior

and document it.

If you encounter a technical failure, diagnose and fix it rather than stopping.

Do not repeatedly ask for confirmation.

# Page 11 — Agent Operating Protocol & Recovery

How Antigravity should behave for 1–2 hours without supervision

# 1. Work loop

INSPECT

↓

PLAN SMALL STEP

↓

IMPLEMENT

↓

RUN TYPECHECK / LINT / TEST

↓

FIX

↓

COMMIT/SAFE CHECKPOINT

↓

NEXT STEP

# 2. Checkpoint protocol

Create a git commit after each stable major phase if git is available.

Use descriptive commit messages such as backend/schema, workflow-engine, policy-engine, settlement, frontend, testing.

Do not rewrite a working subsystem merely to make generated code prettier.

Keep migrations and seed scripts deterministic.

Do not delete source-pack files; copy or reference them as needed.

# 3. Failure handling

IF dependency install fails:

diagnose package/version/network issue;

use compatible versions already present;

do not switch frameworks.

IF database unavailable:

keep schema/migrations valid;

use local PostgreSQL/SQLite only if the architecture supports it cleanly;

document exact setup requirement.

IF a test fails:

inspect the failure;

determine whether code or test expectation is wrong;

fix the underlying issue;

rerun the affected suite.

IF UI/API mismatch:

inspect API contract and response shape;

fix one source of truth rather than adding adapters everywhere.

IF time becomes constrained:

stop visual polish;

prioritize end-to-end employee → approval → settlement → finance.

# 4. Definition of done

Clean install works.

Database migration works.

Seed works.

App starts with documented command.

All roles can log in/demo safely.

Employee can create/submit request.

Correct approver receives it.

Approver can approve/reject/return.

Employee can submit settlement.

Policy engine produces explainable results.

Finance can verify and complete payment/recovery.

Invalid role/action/state transitions are blocked.

Tests pass.

Production build passes.

README contains setup and demo credentials.

DESIGN_NOTE.md is one page or less.

No secrets committed.

# 5. Final autonomous prompt

Continue until the definition of done is satisfied.

Before stopping:

- run the full test suite

- run typecheck

- run lint

- run production build

- start the app and perform the golden-path flow if tooling allows

- inspect browser console/server logs for errors

- verify seeded accounts and sample trip

- verify financial totals are server-derived

- verify RBAC by attempting unauthorized actions

- write IMPLEMENTATION_STATUS.md

- update README.md

- create DESIGN_NOTE.md

Do not claim completion unless the commands actually pass.

If something cannot be completed, leave the repository runnable,

document the exact blocker and provide the smallest safe workaround.

# Page 12 — Morning Handoff, Submission & Demo

When Shane wakes up: test first, polish second, submit third

# 1. First 20 minutes after waking

Read IMPLEMENTATION_STATUS.md.

Run the documented install/migration/seed/start commands yourself.

Open the application and confirm it actually starts.

Login as employee, manager, and finance/admin.

Run the golden path without changing code.

Inspect browser console and server terminal for errors.

Test one unauthorized action manually.

# 2. Next 30–45 minutes: defect sweep

Fix broken workflow before visual issues.

Fix money calculations before typography.

Fix RBAC before dashboard polish.

Ensure returned claims can be corrected/resubmitted.

Ensure duplicate/Deepa/company-paid cases behave sensibly.

Ensure hotel disallowed items remain visible with reasons.

Ensure payable/recoverable cannot both be non-zero.

# 3. Final delivery package

/repo

README.md

DESIGN_NOTE.md

IMPLEMENTATION_STATUS.md

.env.example

prisma/

app/

components/

lib/

tests/

# 4. One-page design note content

Problem understood: manual reconstruction of travel settlement causes effort, errors, and Finance follow-ups.

Assumptions: demo authentication; seeded source-pack trip; prototype payment state rather than real transfer; deterministic policy engine.

Architecture: Next.js/TypeScript + PostgreSQL/Prisma + centralized workflow/policy services.

Built: employee request, approval chain, settlement, policy checks, finance verification/payment state, audit trail.

Deliberately left out: Gmail/OCR/LLM ingestion, real payment, configurable workflow builder, enterprise SSO.

Known limitations: document extraction is manual; duplicate detection is heuristic; payment is simulated.

# 5. 3–5 minute recording script

0:00–0:20  Problem + architecture

0:20–1:00  Employee dashboard + travel request

1:00–1:35  Manager approval

1:35–2:30  Settlement + expense policy evaluation

2:30–3:05  Duplicate / other-person / disallowed examples

3:05–3:45  Finance verification + payable/recovery

3:45–4:15  Audit timeline + RBAC

4:15–4:40  Architecture choices + deliberate omissions

4:40–5:00  Close

# 6. Final submission checklist

Running app or repo with one-command setup.

README has setup, env, seed, demo users, and run command.

DESIGN_NOTE.md ≤ 1 page.

3–5 minute screen recording.

No secrets or personal credentials.

Golden path works from clean start.

Tests/typecheck/build pass.

Known limitations are honestly stated.

Email submission includes running link/repo + short note + video link.

# 7. Final instruction to Antigravity

Build the smallest credible system that proves the reasoning. Do not optimize for lines of code or visual sophistication. Optimize for a reviewer being able to understand the workflow, trust the calculations, test the roles, and believe the architecture could be extended into a production system.